WEEK 1: PROJECT PLANNING AND STRATEGY FOR ML PIPELINE

Table of Contents

1. Introduction	1

2. Literature Review	3

2.1 Overview of Recommendation Systems	3

2.2 Collaborative Filtering	3

2.3 Content-Based Filtering	3

2.4 Hybrid Recommendation Systems	4

2.5 Evaluation Metrics	5

2.6 MLOps and Production ML	5

3. Problem Statement	6

3.1 Core Problem	6

3.2 Inputs	6

3.3 Potential Challenges	7

3.4 Expected Outcomes	7

4. Project Objectives	8

5. Scope and Deliverables	9

5.1 In-Scope	9

5.2 Out-of-Scope	9

5.3 Deliverables	9

6. Detailed Timeline with Daily Tasks	11

7. Key Milestones	16

8. Resource Requirements	18

8.1 Software and Libraries	18

8.2 Computational Resources	19

8.3 Data Resources	19

8.4 Human Resources	20

9. Risk Management	21

10. Strategic Roadmap for Implementation	26

10.1 Phased Implementation Strategy	26

10.2 Key Technical Decisions	30

10.3 Success Metrics	31

11. Success Criteria and Evaluation Metrics	34

11.1 Technical Success Criteria	34

11.2 Academic Evaluation Criteria	34

12. Conclusion	35

13. References	36

# 1. Introduction

The rapid growth of e-commerce platforms and digital content services has created an overwhelming abundance of choices for consumers, making it increasingly difficult for users to discover relevant products, movies, or content. Recommendation systems have emerged as a critical solution, enabling personalized user experiences that drive engagement, retention, and revenue. These systems analyze user behavior, preferences, and item characteristics to suggest items that a user is likely to find valuable.

Real-World Context:

- Amazon reports that 35% of its total sales come from its recommendation engine

- Netflix estimates that its recommendation system saves the company $1 billion annually through reduced churn

- Spotify's Discover Weekly playlist, powered by hybrid recommendations, has over 40 million weekly active users

This Project:
This project aims to design and implement a comprehensive end-to-end Machine Learning pipeline for a Hybrid Recommendation System using the MovieLens 100K dataset. The system will combine collaborative filtering and content-based filtering techniques to leverage the strengths of both approaches while mitigating their individual limitations.

Dataset Details:

- 100,000 ratings from 943 users on 1,682 movies

- Rating scale: 1-5 (integer values)

- Time period: September 1997 - April 1998

- Sparsity: 93.7% (only 6.3% of possible user-item pairs have ratings)

- Contains user demographics (age, gender, occupation) and movie metadata (genres, release date)

Collaborative filtering excels at capturing user-item interaction patterns but suffers from the cold-start problem, while content-based filtering effectively handles new items but can create filter bubbles by recommending overly similar content.

The project will be executed over a 6-week period (August 14, 2026 – September 25, 2026) as part of a mandatory academic summer internship. The deliverables include a fully functional ML pipeline, a deployed REST API, comprehensive documentation, and a detailed project report.

Significance:
By building a hybrid recommendation system, this project showcases the ability to:

- Integrate multiple ML techniques (SVD + TF-IDF + XGBoost)

- Handle large-scale data (100,000+ interactions)

- Implement production-grade APIs (FastAPI + Streamlit)

- Apply modern MLOps practices (MLflow + ZenML + Docker)

# 2. Literature Review

## 2.1 Overview of Recommendation Systems

Recommendation systems have become a cornerstone of modern digital platforms. The fundamental goal is to predict user preferences and suggest items that align with their interests.

Market Impact:

- Amazon: 35% of revenue from recommendations

- Netflix: 80% of watched content from recommendations

- YouTube: 70% of watch time from recommendations

## 2.2 Collaborative Filtering

Collaborative filtering (CF) operates on the principle that users who have agreed in the past will agree in the future.

Types of CF:

- User-based CF: Finds similar users based on rating patterns (Resnick et al., 1994)

- Item-based CF: Finds similar items based on user ratings (Sarwar et al., 2001)

- Matrix Factorization: Decomposes user-item matrix into latent factors; SVD and ALS are most effective (Koren et al., 2009)

Success Story:
The Netflix Prize (2006-2009) offered $1 million to improve recommendation accuracy by 10%. The winning solution used an ensemble of 107 different CF models, achieving 10.06% improvement through matrix factorization techniques.

Limitations:

- Cold-start problem (cannot recommend new items or to new users)

- Data sparsity (most user-item pairs have no ratings)

- Popularity bias (recommends only popular items)

## 2.3 Content-Based Filtering

Content-based filtering (CBF) recommends items based on similarity between item features and user profiles. It relies on item metadata such as descriptions, categories, and tags (Lops et al., 2011).

Techniques:

- Feature Extraction: TF-IDF (Term Frequency-Inverse Document Frequency)

- Similarity Computation: Cosine similarity between item vectors

Example:
If a user rates "The Matrix" (Action, Sci-Fi) highly, CBF will recommend other Action/Sci-Fi movies like "The Terminator" or "Inception."

Limitations:

- Overspecialization (filter bubble)

- Limited feature representation

- Requires rich item metadata

## 2.4 Hybrid Recommendation Systems

Hybrid systems combine multiple techniques to overcome individual limitations (Burke, 2002).

| Approach | Description | Example |
| --- | --- | --- |
| Weighted | Combine scores with weighted average | Score = 0.6×CF + 0.4×CBF |
| Switching | Switch based on context | Use CF for known users, CBF for new users |
| Feature Combination | Combine features into single model | Use user-item interactions + item metadata |
| Meta-learning | Learn optimal combination | Train XGBoost on CF and CBF features |

Success Story:
Spotify's Discover Weekly uses a hybrid approach combining collaborative filtering (what similar users like), content-based filtering (audio features), and NLP (lyrics analysis). This generates 40 million+ personalized playlists weekly.

## 2.5 Evaluation Metrics

| Metric | Formula | Why Used | Practical Example |
| --- | --- | --- | --- |
| Precision@k | Relevant in Top k / k | Measures recommendation quality | "Precision@10 = 30% means 3 of 10 recommended items are liked by user" |
| Recall@k | Relevant in Top k / Total Relevant | Measures coverage | "Recall@10 = 40% means we found 4 of 10 relevant items in Top 10" |
| NDCG@k | Discounted Cumulative Gain | Prioritizes top positions | "A relevant item at #1 is more valuable than at #10 (higher score)" |
| RMSE | Root Mean Square Error | Measures prediction accuracy | "RMSE = 0.85 means predictions are ~0.85 stars from actual ratings" |

## 2.6 MLOps and Production ML

Modern ML projects require robust engineering practices (Sculley et al., 2015):

- Experiment Tracking: MLflow for logging parameters, metrics, and artifacts

- Pipeline Orchestration: ZenML for automating data processing, training, and deployment

- Model Monitoring: Detecting data drift and performance degradation

- Explainability: SHAP and LIME for interpretable recommendations

# 3. Problem Statement

## 3.1 Core Problem

E-commerce platforms and content streaming services face a significant challenge: users are overwhelmed by the sheer volume of available items, leading to decision paralysis, reduced engagement, and lower conversion rates.

Example:

- Amazon lists over 12 million products

- Netflix has 15,000+ titles

- Spotify has 100 million+ songs

Why Traditional Approaches Fail:

- Collaborative filtering fails to recommend new items (cold-start problem) and performs poorly for users with limited interaction history.

- Content-based filtering creates filter bubbles, recommending only items similar to what the user has already seen, reducing serendipity and discovery.

This Project's Solution:
Build a robust hybrid recommendation system that:

- Provides accurate, diverse, and personalized recommendations

- Handles cold-start scenarios using content-based fallback

- Achieves 15-20% improvement in Precision@10 over individual approaches

## 3.2 Inputs

The system will ingest the following data:

| Data Type | Description | Source |
| --- | --- | --- |
| User-Item Interactions | user_id, item_id, rating (1-5), timestamp | MovieLens 100K (100,000 ratings) |
| Item Metadata | item_id, title, release_date, 19 genres | MovieLens 100K (1,682 movies) |
| User Demographics | user_id, age, gender, occupation, zip_code | MovieLens 100K (943 users) |

## 3.3 Potential Challenges

| Challenge | Description | Impact |
| --- | --- | --- |
| Data Sparsity | Only 6.3% of possible user-item pairs have ratings | Reduces CF accuracy |
| Cold-Start | New users/items have no interaction history | Makes CF impossible for new entities |
| Scalability | Large datasets require efficient algorithms | Increases training and inference time |
| Explainability | Users need to trust recommendations | Black-box models reduce user adoption |
| Evaluation | Offline metrics may not correlate with online business metrics | May not capture real-world performance |

Example of Sparsity:
In MovieLens 100K: 100,000 ratings ÷ (943 users × 1,682 movies) = 6.3% density

## 3.4 Expected Outcomes

| Outcome | Description | Target |
| --- | --- | --- |
| Accurate Recommendations | High Precision@k and Recall@k | Precision@10 > 0.30 |
| Cold-Start Coverage | Recommendations for new users/items | Coverage > 80% |
| Model Explainability | SHAP/LIME explanations | Actionable insights |
| Production API | REST API for real-time serving | Latency < 500ms |
| Reproducible Pipeline | Orchestrated ML pipeline | One-click execution |

# 4. Project Objectives

| Objective | Description | Priority |
| --- | --- | --- |
| O1: Design and implement a hybrid recommendation system | Combine CF (SVD) and CBF (TF-IDF + Cosine Similarity) | High |
| O2: Build an end-to-end ML pipeline | Modular pipeline from data ingestion to deployment | High |
| O3: Implement production-grade API | FastAPI endpoint with low-latency predictions | High |
| O4: Integrate explainability | SHAP/LIME for recommendation transparency | Medium |
| O5: Apply MLOps best practices | MLflow tracking, ZenML orchestration, Docker | Medium |
| O6: Produce comprehensive documentation | Design decisions, implementation details, usage | High |

# 5. Scope and Deliverables

## 5.1 In-Scope

- Data preprocessing and EDA (pandas, matplotlib, seaborn)

- Collaborative filtering (Surprise library, SVD)

- Content-based filtering (scikit-learn, TF-IDF)

- Hybrid system (Weighted + Meta-learner with XGBoost)

- Evaluation framework (Precision@k, Recall@k, NDCG@k, RMSE)

- Experiment tracking (MLflow)

- Pipeline orchestration (ZenML)

- REST API (FastAPI)

- UI demo (Streamlit)

- Documentation and project report

## 5.2 Out-of-Scope

- Deep learning models (neural collaborative filtering) – future work

- Real-time streaming data processing

- A/B testing in production

- Advanced personalization with user context (location, time, device)

- Large-scale distributed training

## 5.3 Deliverables

| Deliverable | Format | Deadline |
| --- | --- | --- |
| Project Plan (Revised) | DOCX, PDF | 21-Aug-2026 |
| Data Pipeline & EDA | Code + Report | 27-Aug-2026 |
| Collaborative Filtering Model | Code + Evaluation | 3-Sep-2026 |
| Content-Based Model | Code + Evaluation | 10-Sep-2026 |
| Hybrid System | Code + Evaluation | 17-Sep-2026 |
| MLOps Pipeline & API | Code + Documentation | 24-Sep-2026 |
| Final Internship Report | DOCX | 30-Sep-2026 |
| Final Presentation | PPT | 30-Sep-2026 |
| GitHub Repository | URL | 30-Sep-2026 |

# 6. Detailed Timeline with Daily Tasks

Phase 1: Project Planning and Research (Week 1: Aug 14-20)

| Day | Date | Task | Description | Effort (hrs) |
| --- | --- | --- | --- | --- |
| Day 1 | 14-Aug | Literature Review | Read 5-8 papers on SVD, CF, CBF, hybrid systems | 8 |
| Day 2 | 15-Aug | Dataset Analysis | Download MovieLens, understand structure, calculate sparsity | 4 |
| Day 3 | 16-Aug | Tool Selection | Evaluate pandas, surprise, scikit-learn, ZenML, MLflow | 6 |
| Day 4 | 17-Aug | Problem Definition | Refine statement, define success criteria, write objectives | 6 |
| Day 5 | 18-Aug | Technical Design | System architecture, component diagrams, data flow | 6 |
| Day 6-7 | 19-20 Aug | Write Project Plan | Complete all sections, format, review, submit | 12 |

Effort: ~42 hours | Deliverable: Project Plan (DOCX, PDF)

Phase 2: Data Engineering (Week 2: Aug 21-27)

| Day | Date | Task | Description | Effort (hrs) |
| --- | --- | --- | --- | --- |
| Day 1 | 21-Aug | Data Ingestion | Load u.data, u.item, u.user into pandas DataFrames | 2 |
| Day 2 | 22-Aug | Data Cleaning | Handle missing values, drop video_release_date, fill release_date | 6 |
| Day 3 | 23-Aug | Exploratory Analysis | Visualize distributions, patterns, and trends | 8 |
| Day 4 | 24-Aug | Feature Engineering | Create user, movie, and temporal features | 8 |
| Day 5 | 25-Aug | Data Validation | Check data quality, verify transformations | 4 |
| Day 6-7 | 26-27 Aug | Documentation | Write EDA report, update GitHub | 6 |

Effort: ~34 hours | Deliverable: Clean dataset, EDA report, data pipeline

Phase 3: Collaborative Filtering (Week 3: Aug 28 - Sep 3)

| Day | Date | Task | Description | Effort (hrs) |
| --- | --- | --- | --- | --- |
| Day 1 | 28-Aug | Baseline Model | Implement popularity-based recommender | 4 |
| Day 2 | 29-Aug | SVD Implementation | Train SVD using Surprise library, tune hyperparameters | 6 |
| Day 3-4 | 30-31 Aug | Hyperparameter Tuning | Grid search: n_factors (10-100), reg (0.01-0.1), lr (0.001-0.01) | 8 |
| Day 5 | 1-Sep | Evaluation | Compute RMSE, Precision@k, Recall@k, NDCG@k | 6 |
| Day 6 | 2-Sep | Error Analysis | Analyze failure cases, document findings | 4 |
| Day 7 | 3-Sep | Documentation | Write CF model report, update GitHub | 4 |

Effort: ~32 hours | Deliverable: CF model, evaluation report

Phase 4: Content-Based Filtering (Week 4: Sep 4-10)

| Day | Date | Task | Description | Effort (hrs) |
| --- | --- | --- | --- | --- |
| Day 1 | 4-Sep | Feature Extraction | TF-IDF on movie genres, descriptions | 6 |
| Day 2 | 5-Sep | Similarity Computation | Compute cosine similarity between items | 4 |
| Day 3 | 6-Sep | User Profiling | Create user profiles from item interactions | 6 |
| Day 4 | 7-Sep | Generate Recommendations | Evaluate CBF on test users | 6 |
| Day 5 | 8-Sep | Evaluation | Compare performance against CF baseline | 4 |
| Day 6-7 | 9-10 Sep | Documentation | Write CBF model report, update GitHub | 6 |

Effort: ~32 hours | Deliverable: CBF model, evaluation report

Phase 5: Hybrid System (Week 5: Sep 11-17)

| Day | Date | Task | Description | Effort (hrs) |
| --- | --- | --- | --- | --- |
| Day 1 | 11-Sep | Weighted Hybrid | Combine CF and CB scores (weighted average: 0.3-0.7 range) | 6 |
| Day 2 | 12-Sep | Switch Hybrid | Implement switching for cold-start detection | 4 |
| Day 3-4 | 13-14 Sep | Meta-Learner Hybrid | Train XGBoost on CF and CBF features | 8 |
| Day 5 | 15-Sep | Evaluation | Compare hybrid performance vs. individual models | 6 |
| Day 6 | 16-Sep | Explainability | Integrate SHAP for recommendation explanations | 4 |
| Day 7 | 17-Sep | Documentation | Write hybrid system report, update GitHub | 4 |

Effort: ~32 hours | Deliverable: Hybrid model, final evaluation report

Phase 6: MLOps and Deployment (Week 6: Sep 18-25)

| Day | Date | Task | Description | Effort (hrs) |
| --- | --- | --- | --- | --- |
| Day 1 | 18-Sep | Pipeline Orchestration | Build ZenML pipeline with modular steps | 6 |
| Day 2 | 19-Sep | Experiment Tracking | Set up MLflow for parameter and artifact logging | 4 |
| Day 3 | 20-Sep | Model Serialization | Save optimized model artifacts (pickle, joblib) | 2 |
| Day 4-5 | 21-22 Sep | REST API Development | Build FastAPI endpoint with request/response models | 8 |
| Day 6 | 23-Sep | Streamlit UI | Create interactive demo with user input and recommendations | 4 |
| Day 7 | 24-Sep | Documentation | Finalize all documentation, update GitHub | 4 |

Effort: ~28 hours | Deliverable: Working API, UI demo, Docker container

Phase 7: Finalization (Week 6 - Buffer: Sep 26-30)

| Day | Date | Task | Description | Effort (hrs) |
| --- | --- | --- | --- | --- |
| Day 1-3 | 26-28 Sep | Internship Report | Compile complete report with all sections | 12 |
| Day 4 | 29-Sep | PPT Preparation | Create presentation slides with visuals | 6 |
| Day 5 | 30-Sep | GitHub Cleanup | Finalize code repository, tag final version | 4 |
| Day 6 | 30-Sep | Viva Preparation | Review technical concepts, practice explanations | 3 |

Effort: ~25 hours | Deliverable: Internship Report, PPT, GitHub URL

# 7. Key Milestones

| Milestone | Target Date | Deliverable | Success Criteria | Status |
| --- | --- | --- | --- | --- |
| M1: Project Plan Approved | 21-Aug-2026 | Project Plan DOCX (Revised) | All sections complete, TOC auto-generated, evaluator score >70/100 | Pending |
| M2: Data Pipeline Complete | 27-Aug-2026 | Clean dataset, EDA report | 3 datasets cleaned, 5+ visualizations, master_dataset.csv saved | Pending |
| M3: Baseline CF Model | 3-Sep-2026 | CF model + evaluation | RMSE < 1.0, Precision@10 > 0.25 | Pending |
| M4: Content-Based Model | 10-Sep-2026 | CBF model + evaluation | RMSE < 1.0, Precision@10 > 0.22 | Pending |
| M5: Hybrid System Complete | 17-Sep-2026 | Hybrid model + final evaluation | 15% improvement over baseline, Precision@10 > 0.30 | Pending |
| M6: API Deployed | 25-Sep-2026 | FastAPI endpoint, UI demo | Latency < 500ms, 3+ test cases pass | Pending |
| M7: Final Submission | 30-Sep-2026 | Report, PPT, GitHub URL | All deliverables uploaded, README updated | Pending |

# 8. Resource Requirements

## 8.1 Software and Libraries

| Category | Tools/Libraries | Version | Purpose |
| --- | --- | --- | --- |
| Language | Python | 3.9+ | Core programming |
| Data Processing | pandas | 1.5.3 | Data manipulation |
|  | numpy | 1.24.0 | Numerical operations |
| Data Visualization | matplotlib | 3.7.0 | Charts and plots |
|  | seaborn | 0.12.2 | Statistical visualizations |
|  | plotly | 5.14.0 | Interactive plots |
| Machine Learning | scikit-learn | 1.2.2 | TF-IDF, cosine similarity |
|  | xgboost | 1.7.3 | Meta-learner hybrid |
| Collaborative Filtering | surprise | 1.1.3 | SVD, model training |
|  | implicit | 0.6.1 | ALS alternative |
| Experiment Tracking | mlflow | 2.2.2 | Logging parameters, metrics |
| Pipeline Orchestration | zenml | 0.20.0 | End-to-end ML pipeline |
| API Development | fastapi | 0.95.0 | REST API serving |
|  | uvicorn | 0.21.1 | ASGI server |
| UI Demo | streamlit | 1.22.0 | Interactive user interface |
| Explainability | shap | 0.41.0 | Model interpretability |
|  | lime | 0.2.0.1 | Local explanations |
| Containerization | docker | 23.0.0 | Application packaging |
| Version Control | git | 2.40.0 | Code management |
|  | github | N/A | Repository hosting |

## 8.2 Computational Resources

| Resource | Specification | Purpose | Cost |
| --- | --- | --- | --- |
| Development Machine | 16GB RAM, 4+ cores, Windows 11 | Local development, small experiments | Existing |
| Cloud GPU | Google Colab Free / Kaggle | GPU-accelerated training (XGBoost) | Free |
| Cloud VM (Optional) | AWS EC2 / GCP t2.medium | Deployment testing | ~$0.05/hr |
| Storage | GitHub (1GB free) | Code and small datasets | Free |

Recommendation: Use Google Colab for XGBoost training if local machine is slow.

## 8.3 Data Resources

| Dataset | Size | Source | License | Download Link |
| --- | --- | --- | --- | --- |
| MovieLens 100K | 100,000 ratings, 1,682 movies, 943 users | GroupLens | Research-friendly | https://grouplens.org/datasets/movielens/100k/ |
| MovieLens 1M (Optional) | 1,000,000 ratings | GroupLens | Research-friendly | https://grouplens.org/datasets/movielens/1m/ |

## 8.4 Human Resources

| Role | Responsibility | Person | Contact |
| --- | --- | --- | --- |
| ML Engineer | Full development and implementation | Tirumala Karthik | GitHub: TirumalaKarthik |
| Mentor/Supervisor | Guidance and evaluation | Keerthi | Via internship portal |

# 9. Risk Management

| Risk | Prob. | Impact | Step-by-Step Mitigation Strategy | Contingency Plan |
| --- | --- | --- | --- | --- |
| R1: Data Quality Issues | Medium | High | Step1: Run df.isnull().sum() daily to track missing values. Step 2: Impute missing numeric values with column median. Step 3: Impute missing categorical with mode. Step 4: Document all data quality issues in Jupyter Notebook. | Step1: Use sklearn.datasets.make_classification to generate synthetic data. Step 2: Download MovieLens 1M as alternative. Step 3: Contact mentor if both fail. |
| R2: Model Underperformance | Medium | High | Step 1: Build popularity-based baseline (target RMSE ~1.0). Step 2: Use 5-fold cross-validation. Step3: Incrementally add features and track improvement. Step 4: If no improvement after 3 iterations, switch algorithms. | Step 1: Use linear regression as simpler model. Step 2: Use KNN as another alternative. Step 3: Ensemble multiple simple models for better performance. |
| R3: Computational Limitations | Medium | Medium | Step 1: Profile code using %timeit to identify bottlenecks. Step 2: Vectorize operations using NumPy. Step 3: Use Google Colab free GPU for XGBoost training. Step 4: Optimize hyperparameter search using Bayesian optimization (Optuna). | Step 1: Reduce dataset to 50,000 samples. Step 2: Use precomputed features saved to CSV. Step3: Use joblib to cache intermediate results. |
| R4: Integration Complexity | Medium | Medium | Step 1: Design interfaces between components before coding. Step 2: Test each component in isolation with unit tests. Step 3: Use ZenML for structured pipeline. Step 4: Document all API endpoints with FastAPI's auto-documentation. | Step 1: Simplify by reducing number of components. Step 2: Use Flask instead of FastAPI if complex. Step 3: Use proven libraries over custom implementations. |
| R5: Time Constraints | High | High | Step 1: Daily progress tracking using checklist. Step 2: Prioritize MVP: CF + CBF + Basic API. Step 3: Front-load complex work (Week 1-3). Step 4: Use buffer week for finalization. | Step 1: Cut Streamlit UI and use only API. Step 2: Use pre-built SVD from Surprise library. Step 3: Skip SHAP explainability and add later. |
| R6: Dataset Size | Low | Medium | Step 1: Start with MovieLens 100K for prototyping. Step 2: Scale to MovieLens 1M if ahead of schedule. Step 3: Use dask if memory issues arise. | Step 1: Use 10% random subset of data. Step 2: Use preprocessed/subsampled data. |
| R7: Deployment Issues | Medium | Medium | Step 1: Test API locally with curl and Postman. Step 2: Use Docker for containerization. Step 3: Test in a clean environment before production. | Step 1: Use local API only (no cloud deployment). Step 2: Use Hugging Face Spaces for quick deployment. |
| R8: Viva Preparation | Medium | High | Step 1: Document all decisions in report. Step 2: Create presentation slides early (Week 5). Step 3: Practice explanations weekly. Step 4: Prepare answers for top 10 likely questions. | Step 1: Create cheat sheet with key concepts. Step 2: Record a practice viva session. Step 3: Review all code and notebooks |

# 10. Strategic Roadmap for Implementation

## 10.1 Phased Implementation Strategy

Phase 1: Foundation (Week 1-2)

| Element | Details |
| --- | --- |
| Goal | Establish solid foundation with thorough planning and data understanding |
| Critical Success Factor | Clean, well-understood data with <5% missing values |
| Key Decision | Dataset selection (MovieLens 100K) and architecture (Hybrid CF + CBF) |
| Exit Criteria | Project plan approved, data loaded and cleaned, EDA complete |
| Deliverables | Project plan DOCX, clean dataset, EDA report |

Phase 2: Core Algorithms (Week 3-4)

| Element | Details |
| --- | --- |
| Goal | Build individual components (CF and CBF) independently |
| Critical Success Factor | Strong baseline performance (RMSE < 1.0, Precision@10 > 0.25) |
| Key Decision | Select best-performing CF (SVD vs. ALS) and CBF configurations |
| Exit Criteria | Both models trained, evaluated, and documented |
| Deliverables | CF model, CBF model, evaluation reports |

Phase 3: Integration (Week 5)

| Element | Details |
| --- | --- |
| Goal | Hybridize the two approaches for 15%+ improvement |
| Critical Success Factor | Hybrid outperforms individual models (Precision@10 > 0.30) |
| Key Decision | Hybridization strategy (Weighted vs. Meta-learner with XGBoost) |
| Exit Criteria | Hybrid model validated and documented |
| Deliverables | Hybrid model, final evaluation report |

Phase 4: Productionization (Week 6)

| Element | Details |
| --- | --- |
| Goal | Package the system for deployment |
| Critical Success Factor | Functional API with reasonable latency (<500ms) |
| Key Decision | Deployment platform (local vs. cloud) |
| Exit Criteria | API working, UI demo functional, Docker container ready |
| Deliverables | Working API, UI demo, Docker container |

Phase 5: Finalization (Week 6 Buffer)

| Element | Details |
| --- | --- |
| Goal | Complete documentation and prepare for evaluation |
| Critical Success Factor | Comprehensive report and viva readiness |
| Key Decision | N/A |
| Exit Criteria | Report completed, PPT ready, viva practiced |
| Deliverables | Internship Report, PPT, GitHub URL |

## 10.2 Key Technical Decisions

| Decision Point | Options | Decision | Rationale |
| --- | --- | --- | --- |
| CF Algorithm | SVD, ALS, NMF | SVD | Simplicity, well-documented, good performance |
| CBF Vectorization | TF-IDF, Word2Vec, BERT | TF-IDF | Simplicity, interpretability, works well with short text |
| Hybridization | Weighted, Switching, Meta-learner | Weighted + Meta-learner | Weighted is simple; Meta-learner for advanced comparison |
| Pipeline Framework | ZenML, Kedro, Custom | ZenML | Good for beginners, integrates with MLflow |
| API Framework | FastAPI, Flask | FastAPI | Modern, fast, auto-documentation |
| UI Demo | Streamlit, Gradio | Streamlit | Simple, Python-native, good for demos |

## 10.3 Success Metrics

| Metric | Target | How to Measure | Why This Target |
| --- | --- | --- | --- |
| Precision@10 | >0.30 | precision_at_k(y_true, y_pred, k=10) | Industry-standard; demonstrates recommendation relevance |
| Recall@10 | >0.20 | recall_at_k(y_true, y_pred, k=10) | Ensures coverage of relevant items |
| NDCG@10 | >0.50 | ndcg_at_k(y_true, y_pred, k=10) | Accounts for ranking quality |
| RMSE | <0.90 | sqrt(mean_squared_error(y_true, y_pred)) | Accurate rating predictions |
| Cold-Start Coverage | >80% | Percentage of new users/items with recommendations | Users always get recommendations |
| API Latency | <500ms | Measure response time with timeit | Usable in production |
| Model Improvement | >15% over baseline | Compare hybrid vs. baseline Precision@10 | Hybrid system must demonstrate value |

# 11. Success Criteria and Evaluation Metrics

## 11.1 Technical Success Criteria

- Functional System: Complete pipeline from data ingestion to API serving recommendations

- Model Performance: Hybrid model outperforms both CF and CBF individually by at least 15% in Precision@10

- Cold-Start Handling: System provides recommendations for users with <5 interactions

- Reproducibility: Full pipeline can be run from scratch to reproduce results

- Documentation: Clear, comprehensive documentation covering all aspects

## 11.2 Academic Evaluation Criteria

| Criterion | Description | Weight |
| --- | --- | --- |
| Project Plan | Clarity, completeness, feasibility | 10% |
| Technical Implementation | Code quality, functionality, innovation | 30% |
| Internship Report | Structure, clarity, depth of content | 30% |
| PPT Presentation | Visual design, clarity, flow | 10% |
| Viva Performance | Conceptual understanding, articulation | 20% |

# 12. Conclusion

This project plan outlines a comprehensive 6-week implementation of a Hybrid Recommendation System, designed to meet the requirements of the mandatory academic summer internship. The project leverages a strong theoretical foundation in machine learning algorithms, applying them to build a practical, production-ready system.

Key Strengths:

- Real-world problem with measurable business impact

- Specific, achievable targets (Precision@10 > 0.30, RMSE < 0.90)

- Comprehensive risk management with clear contingency plans

- Professional MLOps practices (MLflow, ZenML, Docker)

- Clear evaluation metrics with practical examples

The phased approach ensures systematic progress, with clear milestones and deliverables at each stage. The hybrid system addresses the core challenges of recommendation systems—cold-start and data sparsity—by combining collaborative and content-based filtering.

Upon completion, this project will serve as a strong portfolio piece, demonstrating end-to-end ML engineering capabilities, theoretical understanding, and the ability to deliver a functional product with professional documentation.

Next Steps:

- Begin data engineering (Week 2) immediately after project plan approval

- Follow the detailed daily schedule

- Maintain regular GitHub commits

- Weekly mentor check-ins for feedback

# 13. References

- Burke, R. (2002). Hybrid recommender systems: Survey and experiments. User Modeling and User-Adapted Interaction, 12(4), 331-370.

- Herlocker, J. L., Konstan, J. A., Terveen, L. G., & Riedl, J. T. (2004). Evaluating collaborative filtering recommender systems. ACM Transactions on Information Systems, 22(1), 5-53.

- Koren, Y. (2009). The BellKor solution to the Netflix Grand Prize. Netflix Prize Documentation.

- Koren, Y., Bell, R., & Volinsky, C. (2009). Matrix factorization techniques for recommender systems. Computer, 42(8), 30-37.

- Lops, P., de Gemmis, M., & Semeraro, G. (2011). Content-based recommender systems: State of the art and trends. In Recommender Systems Handbook (pp. 73-105). Springer.

- Resnick, P., Iacovou, N., Suchak, M., Bergstrom, P., & Riedl, J. (1994). GroupLens: An open architecture for collaborative filtering of netnews. Proceedings of CSCW, 175-186.

- Sarwar, B., Karypis, G., Konstan, J., & Riedl, J. (2001). Item-based collaborative filtering recommendation algorithms. Proceedings of WWW, 285-295.

- Sculley, D., Holt, G., Golovin, D., Davydov, E., Phillips, T., Ebner, D., ... & Young, M. (2015). Hidden technical debt in machine learning systems. Advances in Neural Information Processing Systems, 28, 2503-2511.

- Zhang, S., Yao, L., Sun, A., & Tay, Y. (2019). Deep learning based recommender system: A survey and new perspectives. ACM Computing Surveys, 52(1), 1-38.